SCOPE OF WORK (SOW) – AMG Vendor Database, Payments & Tracking System

- Project Overview

This project aims to build an online platform where AMG can manage its vendors, revenue reports, payments, and statistics, and where vendors can securely log in to view their earnings and performance from multiple platforms.

The system will automate revenue calculations, commission deductions, and integrate selected data with QuickBooks Online.

2. Project Goals

- Centralized Vendor Database
Store all vendor information, payout details, platform splits, and related data in one place for AMG internal use.

- Vendor Portal
Give vendors a secure login where they can see their monthly revenues, platform stats, pending payments, and payout history.

- Automated Revenue Calculations
Based on uploaded reports, automatically calculate revenues, vendor earnings, AMG’s commission, and total dues.

- QuickBooks Online Integration Sync:

  - Vendor records

  - Payment dates & references

  - Revenue amounts

  - Between AMG system ↔ QuickBooks Online.

3. System Features & Functionalities

- Admin (AMG) Portal

1. Admin Authentication

- Secure Admin login

- Password reset & account recovery

- Vendor Management

Admin can:

- Add new vendors

- Edit vendor details

- Set login credentials

- Add company information

- Add bank/payout details

- Assign platform revenue splits

- Add sub-studios associated with a vendor

- Platform Management

Admin can:

- Add/edit platforms

- Define payout split per platform

- Configure platform-specific rules (if needed)

- Revenue Report Uploading

Admin can:

- Upload Excel/CSV reports from multiple platforms

- Upload multiple file formats (as provided)

- Preview uploaded data

- Map inconsistent file structures (if needed)

- Store raw files for reference

- Revenue & Commission Calculations

System will automatically calculate:

- Monthly vendor revenue

- Revenue per platform

- Total earnings

- Pending amounts

- AMG commission per vendor/platform

- Final payout amounts

- Vendor Dashboard Preview (Admin View)

Admin can see what each vendor sees, including:

- Monthly stats

- Platform breakdown

- Payment history

- Pending earnings

7. Payment Management

Admin can:

- Mark payments as “Paid”

- Enter payment date

- Enter reference/transaction ID

- QuickBooks Online Sync

- Admin can synchronize with QuickBooks:

- Vendor details (QuickBooks → AMG System)

- Payments made (QuickBooks → AMG System)

- Revenues owed (AMG System → QuickBooks)

- One-way or two-way sync as specified.

9. System Settings

- Reset vendor passwords

- Manage platform configurations

- Vendor Portal

1. Vendor Authentication

- Secure login with username/password

- Password reset

- Vendor Dashboard

Vendors can view:

- Monthly revenue earned

- Revenue per platform

- Total earnings for each month

- Pending payments & expected payouts

- Payment history with dates and references

- Statistics & Reports

Vendors can:

- View monthly performance

- View platform-specific statistics

4. Simple & Clear UI

- Clean, easy-to-use dashboard

- Limited vendor functionality (view only)

- Upload & Report Processing Requirements

- The system will support:

- Multiple Excel/CSV formats

- Each platform may have a different file structure

- Admin can upload any report into the system

- System will normalize & extract data for revenue calculations

- If any platform requires manual entry, the system will support that as well.

6. Deliverables

- Fully functional Admin Dashboard

- Fully functional Vendor Portal

- Revenue upload module

- Full calculation and payout tracking system

- QuickBooks Online integration

- Deployment to production server

- Full testing and QA

- Basic documentation and system training

- Milestones & Timeline (Four Phases)

🔵 Milestone 1 — System Setup & Admin Access (Week 1)

Deliverables:

- Secure login system for Admin and Vendors.

- Basic AMG Admin Dashboard with simple navigation.

- Ability for Admin to add vendors and platforms.

- Vendor dashboard created (structure only).

🟣 Milestone 2 — Vendor Information & System Structure (Week 2)

Deliverables:

- Admin can enter and manage full vendor details (company, payout info, sub-studios, etc.).

- Organized pages for Vendors, Platforms, Revenues, and Payments.

- Visual structure of the system completed from the Admin side.

🟢 Milestone 3 — Revenue Upload Structure & Vendor View (Week 3)

Deliverables:

- Upload section for revenue reports added (Excel/CSV).

- System can accept and store uploaded files.

- Admin can preview uploaded data.

- Vendor dashboard updated to display basic/dummy revenue structure.

- Preparation for full calculations in the next milestone.

🟠 Milestone 4 — Full Revenue Logic, Calculations, QuickBooks Sync & Deployment (Week 4–5)

Deliverables:

- Complete processing of all revenue report formats.

- Automatic vendor earnings calculation, platform breakdowns, and AMG commission.

- Vendor dashboard displays real revenue, payment history, and pending amounts.

- Integration with QuickBooks Online (vendor details, payouts, revenue sync).

- Full testing, polishing, bug fixes, and final deployment.

- Acceptance Criteria

- The project will be considered complete once

- All features listed in this SOW are delivered

- Vendors can log in and view accurate revenue and payment reports

- Admin can upload actual platform reports and generate correct calculations

- Admin can manage vendors, payments, and platform data

- QuickBooks syncing works as described

- System is deployed and tested

9. Next Steps

- Review this SOW

- Approve or request adjustments

- Milestones begin after approval