Task List for AMG Vendor Database

The timeline follows the SOW’s 5-week schedule.

### Milestone 1: System Setup & Auth (Week 1)

Goal: Establish the architecture, database connection, and secure authentication for Admins and Vendors.

#### Backend Tasks (NestJS)

- Project Initialization:

  - Set up NestJS project with Express adapter.

  - Configure Environment Variables (.env) for DB credentials, JWT secrets, and ports.

  - Set up Database (PostgreSQL/MySQL recommended) and ORM (TypeORM or Prisma).

- Database Schema (Authentication):

  - Create User entity (Fields: id, email, password_hash, role [ENUM: 'ADMIN', 'VENDOR'], createdAt).

- Auth Module:

  - Implement Passport.js (Local Strategy) for login.

  - Implement JWT Strategy for protecting routes.

  - Create AuthService:

    - validateUser(): Verify credentials.

    - login(): Return JWT access token.

  - Create AuthController:

    - POST /auth/login: Accepts email/password, returns token + user role.

    - POST /auth/reset-password: (Basic placeholder logic for now).

- Role-Based Access Control (RBAC):

  - Create a global RolesGuard to separate Admin routes from Vendor routes.

  - Create custom decorator @Roles('ADMIN').

- Vendor Module (Skeleton):

  - GET /vendors/me: Endpoint for logged-in vendors to fetch their own basic profile.

#### Frontend Checklist (Verify these are working)

- [ ] Login Page is created and validates email inputs.

- [ ] Frontend successfully sends POST request to /auth/login.

- [ ] Frontend stores the returned JWT (in localStorage or Cookie).

- [ ] Admin is redirected to Admin Dashboard upon login.

- [ ] Vendor is redirected to Vendor Dashboard upon login.

- [ ] Logout button clears the token and redirects to login.

### Milestone 2: Vendor & Platform Data Management (Week 2)

Goal: Allow the Admin to manage the "Static" data—Vendors, Platforms, and Split rules.

#### Backend Tasks (NestJS)

- Database Schema (Core Data):

  - Create VendorProfile entity (One-to-One with User).

    - Fields: companyName, bankDetails, contactInfo.

  - Create Platform entity.

    - Fields: name, defaultSplitPercentage, isActive.

  - Create SubStudio entity (Many-to-One with Vendor).

  - Create VendorPlatformConfig entity (Many-to-Many relationship).

    - Fields: vendorId, platformId, customSplitPercentage (overrides default).

- Vendor Management API (Admin only):

  - POST /admin/vendors: Create a new user (role=Vendor) + profile.

  - PATCH /admin/vendors/:id: Update bank details/company info.

  - GET /admin/vendors: List all vendors with pagination.

  - POST /admin/vendors/:id/sub-studios: Add sub-studios.

- Platform Management API:

  - POST /admin/platforms: Create a new platform (e.g., "Spotify", "YouTube").

  - PUT /admin/platforms/:id: Update default split rules.

- DTO Validation:

  - Implement class-validator DTOs to ensure bank details and split percentages (0-100) are valid.

#### Frontend Checklist (Verify these are working)

- [ ] "Create Vendor" form sends data to the backend and handles success/error messages.

- [ ] Admin can view a list of Vendors in a table (fetched from API).

- [ ] Admin can add a Platform (e.g., "Twitch") and set a default commission (e.g., 20%).

- [ ] Clicking "Edit Vendor" populates the form with existing data fetched from the backend.

### Milestone 3: Revenue Upload & Data Parsing (Week 3)

Goal: The system must accept raw files (Excel/CSV), store them, and parse the data into a standardized format.

#### Backend Tasks (NestJS)

- File Upload Module:

  - Install and configure Multer for file handling.

  - POST /admin/revenue/upload: Endpoint to accept .csv or .xlsx files.

  - Implement file storage (Local disk or AWS S3).

- Parsing Service (The "Normalizer"):

  - Integrate xlsx or csv-parser library.

  - Create a "Mapper Strategy" pattern:

    - Since different platforms have different column names, create a mapping config (e.g., Map "Earnings_USD" from Platform A to "revenue" in your DB).

  - POST /admin/revenue/preview: Accept file -> Parse -> Return JSON array of normalizing data (do not save to DB yet) for Admin verification.

- Raw Data Schema:

  - Create RevenueBatch entity: Tracks who uploaded the file and when.

  - Create RevenueRecord entity: Stores the normalized line item.

    - Fields: vendorId, platformId, grossRevenue, reportingMonth, batchId.

#### Frontend Checklist (Verify these are working)

- [ ] Admin can drag-and-drop an Excel/CSV file.

- [ ] Frontend displays a "Preview Table" of the uploaded data before final submission.

- [ ] (Admin maps Excel columns to System fields if headers don't match).

- [ ] Success notification appears after file upload is complete.

### Milestone 4: Calculation Logic, QB Sync & Deployment (Weeks 4-5)

Goal: The "Brain" of the system. Calculate who gets paid what and sync it to QuickBooks.

#### Backend Tasks (NestJS)

- Calculation Service:

  - Implement logic: Gross Revenue * (1 - Split %) = Vendor Payout.

  - Handle exceptions: If a VendorPlatformConfig exists, use that split; otherwise, use global Platform split.

  - GET /admin/payouts/calculate: Trigger calculation for a specific month.

- Dashboard Aggregation APIs:

  - GET /vendors/stats: Returns total earnings, pending payouts, and chart data for the logged-in vendor.

  - GET /admin/stats: Aggregate data for all vendors.

- QuickBooks Integration (NestJS Module):

  - Set up OAuth2 flow for QuickBooks Online (QBO).

  - Create QuickBooksService:

    - syncVendor(vendorId): Push vendor profile to QBO Vendor object.

    - createBill(payoutId): Create a "Bill" in QBO for the amount owed to the vendor.

    - getPaymentStatus(): Poll QBO to check if a Bill is marked as "Paid".

- Deployment:

  - Set up Dockerfile for the NestJS app.

  - Run migrations on the production database.

  - Configure PM2 for process management.

#### Frontend Checklist (Verify these are working)

- [ ] Vendor Dashboard shows graphs/charts of their earnings (Data visualization).

- [ ] "Sync to QuickBooks" button triggers the backend process and updates the UI status to "Synced".

- [ ] Admin can mark a payout as "Paid" manually, and it updates the Vendor's view instantly.

- [ ] QA: Upload a real Excel report and verify the final calculated numbers match manual expectations.

### Summary Timeline

| Milestone | Focus | Backend Tech Stack Key | Duration |
| --- | --- | --- | --- |
| M1 | Setup & Auth | Passport, JWT, Guards, TypeORM Entities | 5 Days |
| M2 | Data Management | CRUD APIs, Relationships (1:N, M:N), DTOs | 5 Days |
| M3 | Uploads | Multer, SheetJS/CSV-Parser, File System | 5 Days |
| M4 | Logic & Sync | Complex Math Logic, Axios (Ext API), Cron Jobs | 10 Days |

### Next Step for You

Would you like me to generate the Database Entity Relationship Diagram (ERD) code (for TypeORM or raw SQL) so you can set up your schema immediately for Milestone 1?

This breakdown is designed specifically for your role as a NestJS (Express) Backend Developer. I have translated the client's functional SOW into technical backend tasks (API endpoints, database schema, business logic) and provided a verification checklist for the Frontend.

The timeline follows the SOW’s 5-week schedule.-----Milestone 1: System Setup & Auth (Week 1)

Goal: Establish the architecture, database connection, and secure authentication for Admins and Vendors.Backend Tasks (NestJS)

- Project Initialization:

  - Set up NestJS project with Express adapter.

  - Configure Environment Variables (.env) for DB credentials, JWT secrets, and ports.

  - Set up Database (PostgreSQL/MySQL recommended) and ORM (TypeORM or Prisma).

- Database Schema (Authentication):

  - Create User entity (Fields: id, email, password_hash, role [ENUM: 'ADMIN', 'VENDOR'], createdAt).

- Auth Module:

  - Implement Passport.js (Local Strategy) for login.

  - Implement JWT Strategy for protecting routes.

  - Create AuthService:

    - validateUser(): Verify credentials.

    - login(): Return JWT access token.

  - Create AuthController:

    - POST /auth/login: Accepts email/password, returns token + user role.

    - POST /auth/reset-password: (Basic placeholder logic for now).

- Role-Based Access Control (RBAC):

  - Create a global RolesGuard to separate Admin routes from Vendor routes.

  - Create custom decorator @Roles('ADMIN').

- Vendor Module (Skeleton):

  - GET /vendors/me: Endpoint for logged-in vendors to fetch their own basic profile.

Frontend Checklist (Verify these are working)

- Login Page is created and validates email inputs.

- Frontend successfully sends POST request to /auth/login.

- Frontend stores the returned JWT (in localStorage or Cookie).

- Admin is redirected to Admin Dashboard upon login.

- Vendor is redirected to Vendor Dashboard upon login.

- Logout button clears the token and redirects to login.

-----Milestone 2: Vendor & Platform Data Management (Week 2)

Goal: Allow the Admin to manage the "Static" data—Vendors, Platforms, and Split rules.Backend Tasks (NestJS)

- Database Schema (Core Data):

  - Create VendorProfile entity (One-to-One with User).

    - Fields: companyName, bankDetails, contactInfo.

  - Create Platform entity.

    - Fields: name, defaultSplitPercentage, isActive.

  - Create SubStudio entity (Many-to-One with Vendor).

  - Create VendorPlatformConfig entity (Many-to-Many relationship).

    - Fields: vendorId, platformId, customSplitPercentage (overrides default).

- Vendor Management API (Admin only):

  - POST /admin/vendors: Create a new user (role=Vendor) + profile.

  - PATCH /admin/vendors/:id: Update bank details/company info.

  - GET /admin/vendors: List all vendors with pagination.

  - POST /admin/vendors/:id/sub-studios: Add sub-studios.

- Platform Management API:

  - POST /admin/platforms: Create a new platform (e.g., "Spotify", "YouTube").

  - PUT /admin/platforms/:id: Update default split rules.

- DTO Validation:

  - Implement class-validator DTOs to ensure bank details and split percentages (0-100) are valid.

Frontend Checklist (Verify these are working)

- "Create Vendor" form sends data to the backend and handles success/error messages.

- Admin can view a list of Vendors in a table (fetched from API).

- Admin can add a Platform (e.g., "Twitch") and set a default commission (e.g., 20%).

- Clicking "Edit Vendor" populates the form with existing data fetched from the backend.

-----Milestone 3: Revenue Upload & Data Parsing (Week 3)

Goal: The system must accept raw files (Excel/CSV), store them, and parse the data into a standardized format.Backend Tasks (NestJS)

- File Upload Module:

  - Install and configure Multer for file handling.

  - POST /admin/revenue/upload: Endpoint to accept .csv or .xlsx files.

  - Implement file storage (Local disk or AWS S3).

- Parsing Service (The "Normalizer"):

  - Integrate xlsx or csv-parser library.

  - Create a "Mapper Strategy" pattern:

    - Since different platforms have different column names, create a mapping config (e.g., Map "Earnings_USD" from Platform A to "revenue" in your DB).

  - POST /admin/revenue/preview: Accept file -> Parse -> Return JSON array of normalizing data (do not save to DB yet) for Admin verification.

- Raw Data Schema:

  - Create RevenueBatch entity: Tracks who uploaded the file and when.

  - Create RevenueRecord entity: Stores the normalized line item.

    - Fields: vendorId, platformId, grossRevenue, reportingMonth, batchId.

Frontend Checklist (Verify these are working)

- Admin can drag-and-drop an Excel/CSV file.

- Frontend displays a "Preview Table" of the uploaded data before final submission.

- (Admin maps Excel columns to System fields if headers don't match).

- Success notification appears after file upload is complete.

-----Milestone 4: Calculation Logic, QB Sync & Deployment (Weeks 4-5)

Goal: The "Brain" of the system. Calculate who gets paid what and sync it to QuickBooks.Backend Tasks (NestJS)

- Calculation Service:

  - Implement logic: Gross Revenue * (1 - Split %) = Vendor Payout.

  - Handle exceptions: If a VendorPlatformConfig exists, use that split; otherwise, use global Platform split.

  - GET /admin/payouts/calculate: Trigger calculation for a specific month.

- Dashboard Aggregation APIs:

  - GET /vendors/stats: Returns total earnings, pending payouts, and chart data for the logged-in vendor.

  - GET /admin/stats: Aggregate data for all vendors.

- QuickBooks Integration (NestJS Module):

  - Set up OAuth2 flow for QuickBooks Online (QBO).

  - Create QuickBooksService:

    - syncVendor(vendorId): Push vendor profile to QBO Vendor object.

    - createBill(payoutId): Create a "Bill" in QBO for the amount owed to the vendor.

    - getPaymentStatus(): Poll QBO to check if a Bill is marked as "Paid".

- Deployment:

  - Set up Dockerfile for the NestJS app.

  - Run migrations on the production database.

  - Configure PM2 for process management.

Frontend Checklist (Verify these are working)

- Vendor Dashboard shows graphs/charts of their earnings (Data visualization).

- "Sync to QuickBooks" button triggers the backend process and updates the UI status to "Synced".

- Admin can mark a payout as "Paid" manually, and it updates the Vendor's view instantly.

- QA: Upload a real Excel report and verify the final calculated numbers match manual expectations.

-----Summary Timeline

| Milestone | Focus | Backend Tech Stack Key | Duration |
| --- | --- | --- | --- |
| M1 | Setup & Auth | Passport, JWT, Guards, TypeORM Entities | 5 Days |
| M2 | Data Management | CRUD APIs, Relationships (1:N, M:N), DTOs | 5 Days |
| M3 | Uploads | Multer, SheetJS/CSV-Parser, File System | 5 Days |
| M4 | Logic & Sync | Complex Math Logic, Axios (Ext API), Cron Jobs | 10 Days |

-----Next Step for You

Would you like me to generate the Database Entity Relationship Diagram (ERD) code (for TypeORM or raw SQL) so you can set up your schema immediately for Milestone 1?